mini-moi — German Domain

Implementation Plan: Scene → Drill → Anki

v1.1 — Grok-reviewed, Claude.ai finalized — Claude Code handoff

| Field | Value |
| --- | --- |
| Date | 2026-05-03 |
| Author | Robert van Stedum + Claude.ai |
| Reviewed by | Grok — feedback incorporated |
| Source of truth design | GERMAN_SCENE_DRILL_ANKI_DESIGN_v1.1_2026-05-03.docx |
| Depends on | GERMAN_DRILL_BUILD_DESIGN_v1.0 Steps 1-2 complete (31/31 tests) |
| Vienna departure | May 10, 2026 — 7 days |

BUILD PHASE A ONLY BEFORE VIENNA. Phase B is deferred — touching reviewer.py 7 days before the trip is too risky. This is a firm decision, not a suggestion.

# Priority Decision

| Phase | What | Risk | Vienna decision |
| --- | --- | --- | --- |
| A — Drill → Anki | Write friction items to vienna_deck.csv on drill end. Solves volleyball court use case. | Low — telegram_bot.py and CSV only. Does not touch reviewer.py or persona flow. | BUILD NOW |
| B — Scene → Drill Pool | reviewer.py routes verbs/phrases to drill pool instead of Anki directly. Stops card overload from future sessions. | Medium — reviewer.py is the most central file. Regression breaks daily practice. | POST-VIENNA — firm |
| C — Drill Pool visibility | 'drill pending' command shows session_fed.pending queue. | Low — new command only. | POST-VIENNA with Phase B |

# Phase A — Drill → Anki (Build Before Vienna)

## What it does

When a drill session ends (end drill / done / stop / enough), evaluate results per item. Write friction items to vienna_deck.csv in Vienna format. Robert reimports on desktop; AnkiWeb syncs to phone within minutes.

## Anki write rules — updated with two-tier friction tags

| Drill result | Attempts | Tag | Anki card written? |
| --- | --- | --- | --- |
| Correct first attempt | 1 | drill-clean (logged only) | No — already internalized |
| Correct after exactly 1 wrong | 2 | drill-reinforced | Yes — minor friction |
| Correct after 2+ wrong | 3+ | needs-practice | Yes — genuine gap |
| Hint used | any | needs-practice | Yes — genuine gap |
| Auto-revealed (3 wrong) | 3 | needs-practice | Yes — genuine gap |

Rationale for two-tier friction: 1 wrong attempt is noise — learning is happening. 2+ wrong or hint used is signal — a genuine gap. Anki will schedule needs-practice cards more aggressively than drill-reinforced. The distinction matters.

## Card format by drill type

| Drill type | Front | Back | Tags |
| --- | --- | --- | --- |
| L1 — conjugation | können (can) | ich kann / du kannst / er kann / wir können / ihr könnt / sie können | drill-reinforced or needs-practice |
| L2 — translation | Can we get a table by the window? | Können wir einen Tisch am Fenster haben? | drill-reinforced or needs-practice |

Card backs: clean translation only. No scene context, no session notes. Matches vienna_deck.csv standard already established.

## State tracking — _active_drill_state.json

Option 1 (chosen): write item results to _active_drill_state.json as drill progresses. Read on drill end, write Anki CSV, clean up file. Robust to bot restarts.

{
  "drill_type": "L2",
  "verb": "können",
  "started": "2026-05-03T10:15:00Z",
  "items": [
    {
      "prompt": "Can we get a table by the window?",
      "answer": "Können wir einen Tisch am Fenster haben?",
      "attempts": 2,
      "hint_used": false,
      "result": "drill-reinforced"
    },
    {
      "prompt": "Can I have the bill please?",
      "answer": "Kann ich bitte die Rechnung haben?",
      "attempts": 1,
      "hint_used": false,
      "result": "drill-clean"
    }
  ]
}

## Files changed — Phase A

| File | Change |
| --- | --- |
| telegram_bot.py | Write item result to _active_drill_state.json after each answer. On drill end: read state, evaluate tags, write friction items to vienna_deck.csv, delete state file. |
| _active_drill_state.json | New file — created at drill start, deleted after Anki write on drill end. |
| vienna_deck.csv | Append target — friction items only. Skip if Front already exists (duplicate check). |

## Backward compatibility — Phase A

- _active_drill_state.json missing on drill end → log warning, skip Anki write, no crash

- _active_drill_state.json corrupted on drill end → delete file, log warning, skip Anki write, no crash — continue session normally

- vienna_deck.csv missing → create with headers, then append

- Duplicate front check: if Front already exists in CSV → skip, do not duplicate

- All 31 existing tests pass after Phase A

## Telegram output on drill end

Drill complete — können (L2, 6 phrases)
  Clean (no card):     4  ✅
  Drill-reinforced:    1  → card added
  Needs practice:      1  → card added
  → 2 cards written to vienna_deck.csv
  Reimport Anki to sync to phone.

## Tests to add — Phase A

- Drill end writes friction items to vienna_deck.csv

- drill-clean items not written to CSV

- drill-reinforced: correct after exactly 1 wrong → card written with drill-reinforced tag

- needs-practice: hint used → card written with needs-practice tag

- needs-practice: 2+ wrong → card written with needs-practice tag

- L1 drill: conjugation card written if any person-form wrong

- _active_drill_state.json deleted after successful Anki write

- Missing state file on drill end → no crash, warning logged

- Corrupted state file on drill end → deleted, no crash, warning logged

- Duplicate front → skipped, not duplicated in CSV

- vienna_deck.csv missing → created with headers, then appended

## Commit message — Phase A

feat(drill): drill → Anki write on session end — Phase A

# Phase B — Scene → Drill Pool (Post-Vienna)

Do not build before Vienna. reviewer.py is too central to touch 7 days before the trip. Documented here for post-Vienna implementation.

## What Phase B does

- reviewer.py vocabulary_highlights schema extended: add type (verb/phrase/noun/expression) and article (der/die/das/null) fields

- reviewer.py _generate_anki_csv replaced with _promote_to_drill_pool for verbs and phrases

- Nouns and expressions: continue to Anki CSV directly, tagged noun-vienna or expression-vienna (temporary exception — see design doc)

- session_fed.approved activated — auto-promotion after N=2 encounters (read from domain.json → drill.promotion_threshold)

- Legacy CSV output kept as fallback — not removed, just no longer primary for verbs/phrases

Code comment requirement: wherever the noun/expression exception appears in code, add:

# TEMPORARY EXCEPTION: nouns/expressions bypass drill gate until noun/article drill
# is built post-Vienna. Remove this when L0 noun drill exists.
# Tracked in: GERMAN_SCENE_DRILL_ANKI_DESIGN_v1.1 — "Noun and expression exception"

## Phase B files

| File | Change |
| --- | --- |
| reviewer.py | Extend vocabulary_highlights LLM prompt schema. Add _promote_to_drill_pool. Keep CSV write for nouns/expressions with comment. |
| drill_pool.json | Add session_fed.vocab section. Activate approved field. |
| domain.json | Confirm drill.promotion_threshold present (default 2). |

## Phase B tests (add as skipped now, unskip when built)

- Verb from scene → session_fed.pending in drill_pool.json

- Phrase from scene → session_fed.pending in drill_pool.json

- Noun from scene → Anki CSV directly, tagged noun-vienna

- Expression from scene → Anki CSV directly, tagged expression-vienna

- Item in pending after N=2 scene encounters → auto-promoted to approved

- Legacy CSV fallback still written

## Phase B commit message

feat(reviewer): scene → drill pool gate — Phase B

# Phase C — Drill Pool Visibility (Post-Vienna with Phase B)

'drill pending' command ships alongside Phase B as its verification tool.

drill pending
Pending drill items (from recent sessions):
  können — 2 sessions  ✅ auto-promotes now
  empfehlen — 1 session (1 more to auto-promote)
  zahlen — 1 session
Say 'approve können' to promote immediately.
Say 'skip können' to suppress for 3 sessions.

# Parking Lot — Post-Vienna

| Item | Description | Unblocks |
| --- | --- | --- |
| Noun/article drill (L0) | Flash Schlüssel → type der. Closes der/die/das gap for nouns the same way L1/L2 closes it for verbs. | Phase B noun gate — removes the temporary exception |
| Phase B hard cutover | Once noun drill stable, remove legacy CSV write for verbs/phrases entirely. | Full Scene → Drill → Anki pipeline with no exceptions |
| drill_sessions/ batch reviewer | Track improvement arc across a week of drilling the same verb. | Pairs with Neo4j v1.3 |
| Drill fast mode | 'drill Gepäck acc' silently defaults to accusative frame, skips the question. | High-volume drill days — config reserved in domain.json |

mini-moi German Domain — Scene→Drill→Anki Implementation Plan v1.1 — 2026-05-03 — Robert van Stedum + Claude.ai + Grok